# FLUENTWAVE — OPERATING PLAYBOOK V1

Execution reference for the five MVP phases. Each phase runs through the same ten builder stages; the matrix and pyramid determine the next action.

# Core Loop

Vision → Research → Domain Model → PRD → Architecture → Manual Pilot → Software → AI Agents → Operations → Evidence → Iteration.

## P1 — Readiness Assessment

Structured, explainable readiness record from student intent, academic profile and language signals.

## P2 — Document Intake

Mobile-first evidence pipeline with checklist and states.

## P3 — Human Review

Governed exception resolution with recorded decisions.

## P4 — Partner Routing

Approved student routed to approved partner with attribution.

## P5 — Student Dashboard

Single state/next-action view driven by case events.

# Ten-Stage Operating Rules

## 1 Vision

One outcome, user, owner and success measure.

## 2 Research

Real cases, constraints, exceptions and evidence.

## 3 Domain Model

Entities, relationships, states, events and ownership.

## 4 PRD

Rules, permissions, errors, acceptance tests, non-goals.

## 5 Architecture

C4, schema, APIs, agents, security, deployment.

## 6 Manual Pilot

Real cases; minimal automation; log exceptions.

## 7 Software

Automate only stable repeated steps.

## 8 AI Agents

Bounded AI with confidence and escalation.

## 9 Operations

SOPs, training, QA, SLAs, knowledge base.

## 10 Evidence

Measure → score pyramid → promote/hold/rework.

# Promotion Rule

P1–P4 are P0. P5 follows the event/state foundation. Any mandatory pyramid score below threshold returns the phase to HOLD.

# Daily Case Loop

Pull highest-risk case.

Resolve/route next state.

Record decision + evidence.

Update state/event.

Repeated question → knowledge-base entry.

Repeated deterministic task → automation candidate.

Record metric/exception.

Close with shipped / blocked / next action.

# Agent Roster

| Agent | Job | Autonomous scope | Escalate |
| --- | --- | --- | --- |
| Intake Agent | Normalize intake | Extraction/validation | Identity/eligibility ambiguity |
| Document Agent | Classify/extract | OCR/checklist matching | Unreadable/conflicting evidence |
| Review Copilot | Prepare review | Summaries/flags | Final decision |
| Routing Agent | Recommend partner | Eligibility matching | Policy exception |
| Engagement Agent | Guide next action | Routine reminders/status | Sensitive/high-risk requests |

# Definition of Done

States defined.

Permissions tested.

Errors/recovery defined.

Audit event emitted.

Human override exists.

Acceptance tests pass.

Metric exists.

Recovery/rollback exists.

SOP updated.

Pyramid score updated.