FLUENTWAVE — PRODUCT REQUIREMENTS DOCUMENT V1.0

Unified Education Mobility OS | MVP: Readiness → Documents → Human Review → Partner Routing → Student Dashboard

# 0. Current Position

FluentWave is being built as a unified operating system for education mobility. The immediate release is deliberately narrow: a production-quality onboarding vertical slice that converts a student referral into a structured, reviewable and routable case. Language learning, parents, institutions, living and careers remain compatible future layers.

| Capability | Current position | MVP outcome |
| --- | --- | --- |
| Landing / acquisition | Design/positioning established | Language-readiness + education-mobility entry points |
| Readiness | Defined; evidence still being accumulated | Bilingual structured assessment + readiness record |
| Documents | Workflow defined | Mobile upload/scan + checklist + states |
| Human review | Required | Review queue + reasons + audit |
| Partner routing | Manual/live pattern | Attributed, controlled handoff |
| Dashboard | Architecture defined | Case state + next action |
| Agents | Architecture/hypothesis | Bounded assistance + escalation |
| Living / careers / full academy | Future | Do not block MVP |

# 1. Product Objective

Make international education onboarding feel like one guided, trusted process instead of fragmented WhatsApp, spreadsheets, folders, agencies and institution-specific requirements.

# 2. Users & Value

| Entity | Need | MVP value |
| --- | --- | --- |
| Student | Clarity + progress | One intake, one case, clear next action |
| Parent | Trust + visibility | Controlled milestone visibility |
| Agent | Qualified referral + attribution | Structured handoff + commission evidence |
| Institution | Cleaner applicant package | Standardized intake + evidence |
| Workforce | Case execution | Queues, SOPs, exceptions, audit trail |
| Admin | Governance | Permissions, partner controls, metrics |

# 3. Five MVP Phases

| Phase | Input | Processing | Output | Human gate |
| --- | --- | --- | --- | --- |
| P1 Readiness | Profile, intent, language/academic signals | Assessment + scoring | Readiness profile | Low confidence / exceptions |
| P2 Documents | Photos/PDFs + checklist | OCR/extraction + completeness | Document set + states | Ambiguous evidence |
| P3 Review | Case + evidence | Reviewer decision | Approved / correction / rejected / escalated | Mandatory |
| P4 Routing | Approved profile | Eligibility + partner rules | Attributed handoff | First/exception routing |
| P5 Dashboard | Case events | State aggregation | Status + next action | Support only |

# 4. Five Phases × Ten Builder Stages

| Builder Stage | P1 | P2 | P3 | P4 | P5 |
| --- | --- | --- | --- | --- | --- |
| Vision | Readiness outcome | Evidence outcome | Review outcome | Routing outcome | Visibility outcome |
| Research | Student/assessment evidence | Document burden/errors | Exceptions/reviewer needs | Partner requirements | Status/navigation needs |
| Domain Model | Profile, assessment, score | Document, checklist, evidence | Review, decision, reason | Partner, referral, attribution | Case, event, notification |
| PRD | Rules + acceptance | Rules + acceptance | Rules + acceptance | Rules + acceptance | Rules + acceptance |
| Architecture | Assessment service | Storage/OCR pipeline | Review queue | Routing service | Event-driven dashboard |
| Manual Pilot | 5–10 assessments | 5 document sets | Real exceptions | Real handoffs | Observe 5 users |
| Software | Stable automation | Stable automation | Stable automation | Stable automation | State display |
| AI Agents | Score/explain | Extract/classify | Prioritize/escalate | Recommend/match | Status assistance |
| Operations | Rubric + QA | Checklist + QA | Reviewer SOP | Partner SLA + attribution | Support SOP |
| Evidence | Accuracy/conversion | Completion/error rate | Review time/error | Routing/conversion | Activation/support reduction |

# 5. Pyramid Score & Gates

| Dimension | Threshold | Evidence |
| --- | --- | --- |
| Problem | 0.8 | Recurring acute pain |
| Workflow | 0.8 | Repeatable case flow |
| Data | 0.6 | Structured usable records |
| Automation | 0.8 | Reliable measurable automation |
| Human QA | 0.8 | Review, override, escalation |
| Economics | 0.6 | Cost/value signal |
| Trust & Compliance | 0.8 | Permissions, consent, audit, policies |
| Distribution | 0.6 | Repeatable referral/acquisition |
| Retention | 0.6 | Continued lifecycle use |
| Moat | Track only | Accumulated process/data/network advantage |

Gate: any mandatory dimension below threshold = HOLD. Scores are evidence scores, not claims of defensibility.

# 6. State Machines

Student: LEAD → INTAKE → ASSESSMENT → DOCS_PENDING → DOCS_REVIEW → HUMAN_REVIEW → APPROVED → ROUTED → APPLICATION_ACTIVE → COMPLETED / WITHDRAWN / ESCALATED.

Document: REQUESTED → UPLOADED → EXTRACTION_PENDING → EXTRACTED → VALIDATION_PENDING → VERIFIED / NEEDS_CORRECTION / REJECTED.

Referral: CREATED → ATTRIBUTED → QUALIFIED → ROUTED → APPLICATION_STARTED → ADMITTED → ENROLLED → COMMISSION_ELIGIBLE → COMMISSION_PAID / DISPUTED.

# 7. AI Confidence Routing

| Confidence | Action |
| --- | --- |
| ≥0.90 | Automate only if policy permits; log evidence |
| 0.75–0.89 | AI recommendation + human confirmation |
| 0.50–0.74 | Mandatory human review |
| <0.50 | Do not infer; request evidence / escalate |

AI cannot silently make legal, financial, identity, eligibility or commission decisions.

# 8. Moat Iteration

| Stage | Hypothesis | Evidence |
| --- | --- | --- |
| MVP | Workflow standardization | Lower friction / fewer errors |
| Cohorts | Operational knowledge | Exception library + outcomes |
| Partner network | Routing advantage | Reliable partners + attribution |
| Assessment corpus | Readiness intelligence | Validated scores vs outcomes |
| Institution layer | Standardized onboarding | Institutions accept structured packages |
| Network | Cross-side advantage | Repeat referrals + retention |

# 9. Non-Goals

Full marketplace, housing/living, career network, advanced CRM, full parent command center, government integrations, payments/escrow and autonomous high-risk decisions do not block MVP.

# 10. Acceptance Criteria

Mobile intake works end-to-end.

Phone scan/file upload produces document state.

Corrections have reason + next action.

Referrals retain attribution, owner, destination and timestamps.

Reviewer can approve/correct/reject/escalate.

Dashboard exposes state + next action.

Critical actions are auditable.

AI confidence + evidence + escalation are visible.

System remains operable when automation is unavailable.

# 11. Iteration Rule

Manual → Assisted only after repeated evidence. Assisted → Automated only after stable input/output and measured errors. Automated → Agentic only after confidence routing and human recovery are proven.